The project task was to develop a general filing and retrieval system for a large bank which would facilitate coordination between bank employees while working on the same customer case. Another goal was to establish homogeneous working procedures for dealing with customer cases. The overall task was of medium size (approximately 12 man years) and it involved a fair amount of technological novelty and complexity.

The system environment is a large bank. Relevant system actors are the entire bank personnel who are eventually going to use the system. The system structure reflects the division of work and employed coordination mechanisms to manage customer cases. The system (task) stores and retrieves files on customer cases on which the personnel are currently working. The system technology consists of the bank's existing computing facilities supplemented with a new file management system and an electronic mail system.

The development process was split into two stages because of the newness of technology components and the necessary changes in system structure. The timing and quality constraints for the task were tight. During the project's first year a prototype was to be developed and tested within a limited functional area. Based on the experiences gained from this prototype a full-scale system was then to be developed over a period of another two years. The first experimental stage was, as a consequence, crucial for the success of the

whole project as further developments depended on the outcomes of this initial stage.

The development environment covers part of the bank's IS department, an organization with about 800 employees operating at two different sites. Both sites develop and maintain the same computing infrastructure and no clear functional division had been made between the sites. The project actors in this case were the project manager accompanied by other project members and user representatives. Overall the project was staffed by 10 full time members. The project structure forms a complex organizational web, because the project members had to be obtained from two departments representing both sites of the IS department, and user representatives from several functional areas.

The project technology consisted of the system technology and a new object oriented methodology and a new CASE tool. The project task, in the first stage of the project, was to develop the prototype, to garner sufficient experiences from the design, implementation and use of it, and to produce information for making decisions regarding the continuation of the project.

The project manager worked in a specific management environment. He conducted a risk analysis and managed the development process based on this information. The project manager was inexperienced with managing projects of this size but he was willing to follow risk management principles and committed to the management process.

(Source: Kalle Lyytinen, Janne Ropponen, Lars Mathiassen: A framework for software risk management, Journal of Information Technology 11(4), 2016).